# Capulse — AI Research Platform (TC Clone, No Trading)

## What & Why

Capulse is a clone of Target Capital with AI research intelligence: F&O signals, I-Score, Mutual Fund analysis, Portfolio analysis (manual holdings), and Behavioural coaching. The user experience is redesigned as a ChatGPT-style conversational interface — users type natural-language questions ("What's the I-Score for Reliance?", "Give me today's NIFTY signals", "Analyse my portfolio") and Capulse's AI engine interprets the query, calls the relevant analysis engine, and returns a structured, readable response inline in the chat.

Auth, subscriptions (Razorpay), and the admin panel are kept intact. This is a greenfield Replit project seeded from the TC codebase — not a modification to Target Capital itself. Don’t delete any code. Broker and other code we may use for future. First step is to convert this into a Chatgpt style model rendering the user queries.

## Architecture

User

↓ types question in chat

Capulse Chat UI (new template: chat.html)

↓ POST /chat/message  { "message": "...", "context": {...} }

CapulseRouter (services/capulse_router.py) — LLM intent classifier

├── intent=FNO_SIGNAL    → NiftyOptionsEngine.generate_signals()

├── intent=ISCORE        → IScoreWorkflow.run(symbol)

├── intent=MUTUAL_FUND   → MFApiService.analyse()

├── intent=PORTFOLIO     → PortfolioAnalyzerService.analyse()

├── intent=BEHAVIOUR     → BehaviourEngine.analyse()

└── intent=GENERAL       → Claude / Perplexity research answer

↓ returns structured JSON

Chat renderer → formats as chat bubble (signal card / score widget / prose)

Chat persistence: ChatSession and ChatMessage models store conversation history per user. Each message stores role (user/assistant), content, intent, and engine_result (JSON blob of the raw engine output).

## What is KEPT from Target Capital

| Category | Files / Modules |
| --- | --- |
| Auth | login, register, Google OAuth, mobile OTP, forgot password, profile |
| Payments | Razorpay routes, models (Payment, Subscription), pricing page |
| Subscriptions | 4-tier model (Starter/Growth/Pro/Elite), trial logic |
| F&O engine | nifty_options_engine.py, fno_monitor.py, fno_config.py |
| I-Score engine | services/iscore/, langgraph_iscore_engine.py, workflow_iscore.py |
| Mutual Funds | mfapi_service.py, manual MF holdings model |
| Portfolio | portfolio_analyzer_service.py, workflow_portfolio.py, langgraph_portfolio_optimizer.py |
| Behavioural | behaviour_engine.py, trader_intelligence.py |
| Market data | market_data_gateway.py |
| Research list | research_list table, 2167 NSE stocks |
| Admin panel | Admin routes (minus broker management sections) |
| Knowledge base | Blog/articles templates |
| Messaging | Telegram for signal alerts |
| Dark-theme marketing pages | index, pricing, about, legal pages |

## KEEP these for future use

| Category | Files / Routes |
| --- | --- |
| Broker adapters | brokers/ entire directory (Dhan, Zerodha, Angel, Upstox, Fyers, Shoonya, Alice Blue, 5Paisa) |
| Broker models | models_broker.py (BrokerAccount, BrokerOrder, BrokerHolding, BrokerPosition) |
| Broker service | services/broker_service.py, services/broker_factory.py, services/broker_data_quality.py |
| Trade execution | All /trade/* routes, trade signal execution, order placement logic |
| Broker OAuth flows | Zerodha KITE login, Dhan token, Angel OAuth, Upstox OAuth, etc. |
| Trade Now page | templates/trade_now/, related routes |
| Broker dashboard pages | Broker connect, Data API Broker settings, sync-all |
| Admin broker sections | Admin broker pool, B2B connector, Data API Plan |
| Partner broker API | routes_partner.py, routes_partner_api.py (B2B broker routes) |
| Data API broker | DataApiBroker model and settings page |
| WebSocket trading | routes_websocket.py (live order streaming) |

## New: ChatGPT-Style Interface

## Sample screens attached

### Main chat route: GET /chat → templates/chat.html

Full-screen dark interface:

- Sidebar (left): conversation history list, quick-action buttons (New Chat, F&O Signals, I-Score Lookup, Portfolio Review, Behavioural Check), subscription badge

- Main panel (center): message thread — user bubbles right, Capulse bubbles left. Capulse responses render rich cards inline:

  - F&O signal → SignalCard (index, direction, entry/SL/target, confidence bar)

  - I-Score → IScoreCard (radar chart, score, recommendation pill)

  - MF analysis → MFCard (NAV trend, I-Score, overlap)

  - Portfolio → PortfolioCard (risk score, diversification, rebalance suggestions)

  - Behavioural → BehaviourCard (discipline score, detected patterns)

  - General prose → standard markdown-rendered text bubble

- Input (bottom): text area + send button + suggested quick-queries

### Backend chat endpoint: POST /chat/message

- Save user message to ChatMessage

- Run CapulseRouter.classify_intent(message, conversation_history) — uses Claude to extract intent + entities (symbol, index, fund code, etc.)

- Call the relevant engine based on intent

- Format the engine result into a structured response dict

- Save assistant message to ChatMessage with engine_result JSON

- Return {"role":"assistant","content":"...","card_type":"...","card_data":{...}}

### services/capulse_router.py — intent classification

Uses Claude (claude-3-5-haiku) with a system prompt listing the 6 intents. Returns {intent, entities, confidence}. Falls back to GENERAL if confidence < 0.7.

### GET /chat/sessions — list past sessions (sidebar)

### GET /chat/session/<id> — load a past conversation

## Done looks like

- New Replit project "Capulse" runs cleanly: gunicorn --bind 0.0.0.0:5000 main:app

- / redirects unauthenticated users to /login, authenticated users to /chat

- A logged-in user can type "NIFTY signals" and receive a formatted signal card with today's F&O recommendations

- A user can type "I-Score for TCS" and receive the 6-component breakdown card

- A user can type "Analyse my portfolio" (after manually adding holdings) and get risk + rebalance suggestions

- A user can type "Am I revenge trading?" and get their Behavioural Coach summary

- Razorpay payment flow works: user upgrades plan, gets access to premium engines

- No broker connect page, no Trade Now page, no order placement anywhere in the codebase

- Admin panel works (minus broker management sections)

- All 5 dark-theme marketing pages load correctly with Capulse branding

## Steps

### Phase 1 — Clone and strip

- Start from TC codebase. Don’t Delete the brokers/ directory, models_broker.py, services/broker_service.py, services/broker_factory.py, services/broker_data_quality.py, routes_websocket.py, routes_partner.py, routes_partner_api.py. keep it for future use.

- Verify the app boots with no import errors. Fix any remaining from models_broker import ... references.

### Phase 2 — Rebrand to Capulse

- Update replit.md with Capulse project description. Replace "Target Capital" with "Capulse" in app titles, page titles, email templates, and flash messages.

- Update dark-theme marketing pages (index, pricing, about, legal) to use "Capulse" branding, logo, and copy..

- Update auth pages (login.html, register.html) with Capulse branding.

- Update base.html navbar to Simplify sidebar to: Chat, F&O Signals, I-Score, Mutual Funds, Portfolio, Behavioural Coach, Pricing.

### Phase 3 — Chat models and backend

- Add ChatSession and ChatMessage models to models.py. ChatSession has user_id, title, created_at. ChatMessage has session_id, role (user/assistant), content, intent, engine_result (JSON), created_at.

- Build services/capulse_router.py — Claude-based intent classifier. System prompt enumerates 6 intents (FNO_SIGNAL, ISCORE, MUTUAL_FUND, PORTFOLIO, BEHAVIOUR, GENERAL) with entity extraction (symbol, index, timeframe). Returns structured {intent, entities} dict.

- Build POST /chat/message route — orchestrates: save user msg → classify intent → call engine → format result → save assistant msg → return JSON. Handles engine errors gracefully (returns a prose fallback).

- Build GET /chat, GET /chat/sessions, GET /chat/session/<id> routes for the conversation UI and history sidebar.

### Phase 4 — Chat UI

- Build templates/chat.html — standalone dark-theme page (same CSS variables as marketing pages). Three-column layout: sidebar (sessions + quick actions), main thread, input bar. Purely server-rendered initial load; uses fetch only for the chat message POST and session list (this is a justified exception per guidelines since it's a streaming/interactive AI chat).

- Build response card components as Jinja2 macros in templates/chat_cards.html: signal_card, iscore_card, mf_card, portfolio_card, behaviour_card. Each card is a styled dark-surface widget rendered inside the assistant bubble.

- Wire quick-action buttons in the sidebar — clicking "F&O Signals" pre-fills "What are today's NIFTY signals?" and submits. Same for other engines.

- Add suggested prompts on empty chat state: 4 example queries shown as clickable chips.

### Phase 5 — Engine wiring inside router

- FNO_SIGNAL intent → call NiftyOptionsEngine with extracted index (NIFTY/BANKNIFTY). Format top 3 signals as signal_card data.

- ISCORE intent → call IScoreWorkflow.run(symbol). Format 6-component breakdown as iscore_card data.

- MUTUAL_FUND intent → call MFApiService.analyse(scheme_code_or_name). Format as mf_card data.

- PORTFOLIO intent → load user's ManualHolding records, call PortfolioAnalyzerService. Format as portfolio_card.

- BEHAVIOUR intent → load user's trade history, call BehaviourEngine. Format as behaviour_card.

- GENERAL intent → pass query + conversation context to Claude for a prose research answer (Perplexity fallback for web-sourced data).

### Phase 6 — Manual portfolio entry

- Keep and simplify the manual holdings page (/portfolio/manual) so users can add stocks/MFs without any broker.. This is the only data source for Portfolio and Behaviour engines.

- Update GET /chat to show a "Add your holdings to unlock Portfolio & Behavioural analysis" prompt if the user has zero manual holdings.

### Phase 7 — Final QA

- Check all routes load without 500 errors. Confirm no broker import remains.

- Test all 6 intents via the chat interface.

- Test payment flow — Razorpay checkout, plan upgrade, trial logic.

- Test admin panel — user management, subscription override, F&O config.

## Relevant files (from TC codebase to start from)

- app.py

- main.py

- models.py

- routes.py

- routes_fno.py

- routes_research.py

- routes_behaviour.py

- admin_routes.py

- google_auth.py

- services/nifty_options_engine.py

- services/fno_monitor.py

- services/fno_config.py

- services/iscore/

- services/langgraph_iscore_engine.py

- services/workflow_iscore.py

- services/mfapi_service.py

- services/portfolio_analyzer_service.py

- services/workflow_portfolio.py

- services/langgraph_portfolio_optimizer.py

- services/behaviour_engine.py

- services/trader_intelligence.py

- services/market_data_gateway.py

- services/messaging_service.py

- templates/auth/

- templates/base.html

- templates/index.html

- templates/pricing.html

- static/